# Basic ERP — Backend Foundation Specification

Spec-Driven Development Artifact | Phase BF-01

Parent specification: Software Requirements & Technical Specification — Basic ERP — Billing and Stock Management

Purpose: Define the minimum backend foundation required before implementing ERP business modules, while preserving exact alignment with the parent specification.

# 1. Specification Status and Authority

This document is a child implementation specification. The parent SRS remains authoritative. If this document conflicts with the parent SRS, the parent SRS wins. No business behavior may be invented to resolve ambiguity; unresolved business behavior must be deferred to the relevant feature specification.

Implementation phase: Backend Foundation only.

Technology fixed by parent SRS: ASP.NET Core, SQL Server, modular Clean Architecture, CQRS, vertical slices.

Frontend (Angular) is outside this phase.

This phase must make later business modules possible without implementing those modules prematurely.

# 2. Parent Requirements Driving This Phase

| Source | Requirement | Foundation consequence |
| --- | --- | --- |
| §1.1 | ASP.NET Core + SQL Server + modular Clean Architecture + CQRS + vertical slices | Create the solution/layer boundaries and dependency direction needed by later slices. |
| §1.5 | Strict separation of domain, application, infrastructure, presentation | Enforce project references so inner layers do not depend on outer layers. |
| §1.5 | Commands, queries, handlers, domain events | Application layer must support CQRS/MediatR and Domain must have a domain-event abstraction. |
| §1.5 | Transactional inventory and financial posting | Persistence foundation must support explicit relational transactions; business transactions are implemented later. |
| §1.5 | Stateless API instances / horizontal scaling | Do not store user/session/business state in process memory. |
| §1.5 | Consistent validation, authorization, audit, logging, exception handling | Create appropriate cross-cutting pipeline/middleware extension points; implement only generic foundation behavior here. |
| §2.5 | Authenticated endpoints and policy permissions | Architecture must allow endpoint policy enforcement; full JWT/permission implementation is deferred to Administration/Auth phase. |
| FR-ADM-003/004 | JWT + ASP.NET Core authorization policies | Do not choose an incompatible authentication model. |
| FR-RPT-008 | Dapper for reports | Do not force report reads through EF repositories; Dapper is deferred until reporting phase. |
| FR-STK-011 | SQL Server rowversion for stock balance | Use SQL Server/EF Core in a way that permits rowversion mapping later; do not create StockBalance yet. |

# 3. Scope

## 3.1 In Scope

Create the .NET solution and four backend projects: Api, Application, Domain, Infrastructure.

Configure legal project references and dependency direction.

Configure MediatR for application request/handler discovery.

Configure FluentValidation and a MediatR validation pipeline behavior.

Create the EF Core SQL Server persistence foundation and DbContext.

Create dependency-injection registration methods for Application and Infrastructure.

Create a generic domain-event contract/base mechanism sufficient for later domain entities to raise events.

Create centralized API exception handling using ASP.NET Core problem details.

Configure structured application logging through the ASP.NET Core logging abstraction; no business audit log yet.

Add health checking for the API and database connectivity.

Create test projects and architecture/foundation tests.

Create development configuration placeholders for the SQL Server connection string without committing real credentials.

## 3.2 Explicitly Out of Scope

Master Data entities or CRUD features: Product, Category, UoM, TaxCode, Customer, Supplier, Warehouse.

Inventory entities/logic: StockBalance, StockLedger, adjustments, transfers, opening balances, weighted average cost, rowversion behavior.

Purchasing, quotations, sales orders, invoices, credit notes, payments, VAT posting, number series.

ASP.NET Core Identity user/role schema, login/register endpoints, JWT token issuance, refresh tokens, permission matrix implementation.

AuditLog persistence and entity-change auditing.

Dapper report queries, SQL views, CSV/Excel export.

Angular frontend.

Any capability declared out of scope by §1.4 of the parent SRS.

# 4. Required Solution Structure

JTradeERP/
├── JTradeERP.sln
├── src/
│   ├── JTradeERP.Domain/
│   ├── JTradeERP.Application/
│   ├── JTradeERP.Infrastructure/
│   └── JTradeERP.Api/
└── tests/
    ├── JTradeERP.ArchitectureTests/
    ├── JTradeERP.Application.UnitTests/
    └── JTradeERP.Api.IntegrationTests/

## 4.1 Layer Responsibilities

| Project | Owns | Must not own |
| --- | --- | --- |
| Domain | Domain abstractions, domain events, future entities/value objects/enums/domain rules | EF Core, ASP.NET Core, MediatR handlers, HTTP, SQL concerns |
| Application | CQRS requests/handlers, validation, application abstractions, pipeline behaviors | EF Core implementation, HTTP endpoints, SQL Server-specific code |
| Infrastructure | EF Core DbContext, SQL Server provider, external/persistence implementations | HTTP endpoints or presentation concerns |
| Api | Composition root, Minimal API hosting, middleware, ProblemDetails, health endpoints | Business rules or direct persistence logic |

## 4.2 Allowed Project References

JTradeERP.Domain          -> no project reference to other solution layers
JTradeERP.Application     -> JTradeERP.Domain
JTradeERP.Infrastructure  -> JTradeERP.Application + JTradeERP.Domain
JTradeERP.Api             -> JTradeERP.Application + JTradeERP.Infrastructure

Tests may reference only the projects needed by the test type.

Acceptance rule: no reverse dependency is permitted. In particular, Domain must not reference Application/Infrastructure/Api, and Application must not reference Infrastructure/Api.

# 5. Technology and Package Requirements

| Area | Requirement |
| --- | --- |
| .NET | Use the current project target selected for the repository consistently across all projects. Do not mix target frameworks. |
| API style | ASP.NET Core Minimal APIs, consistent with the parent architecture and future vertical slices. |
| CQRS | MediatR in Application. Feature-specific commands/queries/handlers are added in later specs. |
| Validation | FluentValidation plus a MediatR pipeline behavior that validates requests before handler execution. |
| Persistence | EF Core + Microsoft SQL Server provider in Infrastructure. |
| Database | SQL Server. No alternate production provider. |
| Errors | ASP.NET Core ProblemDetails / centralized exception handler; no ad-hoc try/catch in every endpoint. |
| Logging | ILogger<T> abstraction and standard host logging. Do not confuse operational logs with the future immutable AuditLog. |
| Testing | xUnit-compatible automated tests; architecture tests may use a dependency-rule library if desired. |

Package versions must be compatible with the selected .NET target. Avoid adding packages not required by this specification.

# 6. Foundation Design Requirements

## 6.1 Application Registration

Provide AddApplication(...) extension registration.

Register MediatR handlers from the Application assembly.

Register FluentValidation validators from the Application assembly.

Register the validation pipeline behavior once.

The Application project must not reference Infrastructure.

## 6.2 Validation Pipeline

If no validator exists for a request, execution continues normally.

If validators exist and all pass, execution continues to the handler.

If validation fails, the handler must not execute.

Validation failures must reach the API exception layer and be returned as a consistent client error representation.

Business-specific validators are not part of this phase.

## 6.3 Domain Events

Define an IDomainEvent abstraction suitable for events raised by future domain entities.

Provide a minimal mechanism for future aggregate/entity types to collect and clear domain events.

Do not invent ERP domain events in this phase.

Do not add an external message broker or distributed event bus.

## 6.4 Persistence

Create JTradeERPDbContext in Infrastructure.

Register it with SQL Server through configuration/DI.

DbContext configuration must not hard-code connection strings.

Provide an application-facing abstraction only if needed to preserve layer separation; avoid generic repository abstractions unless a concrete parent requirement later needs them.

DbContext must be ready for entity configurations to be added per module/feature.

Do not create ERP tables merely to prove connectivity.

Do not create a fake initial business migration. The first business migration belongs with the first approved data model.

## 6.5 Transactions

The persistence design must allow handlers to use EF Core database transactions for later posting operations.

Do not add a global transaction around every request.

Do not implement invoice/GRN/stock transaction behavior in this phase.

## 6.6 Exception Handling and Problem Details

Use centralized exception handling in Api.

Validation errors must map to an HTTP 400-class response with useful field/error information.

Unexpected exceptions must map to HTTP 500 without leaking stack traces or sensitive internals in production.

Future domain/not-found/conflict mappings may be extended by later feature specifications.

Unhandled exceptions must be logged.

## 6.7 Statelessness

No business state, authentication session state, stock state, numbering state, or workflow state may be stored in static/in-memory process collections.

DI registrations must use appropriate lifetimes; DbContext is scoped.

The API must be able to run as multiple instances against the same database without relying on a single server's memory.

## 6.8 Configuration and Secrets

Use appsettings.json/appsettings.Development.json and environment/user-secret mechanisms appropriately.

A connection-string key may exist in configuration, but real credentials must not be committed.

Validate required production configuration at startup where practical.

Do not introduce multi-currency, branch/company rules, or other settings not yet specified for implementation.

## 6.9 Health Checks

Expose a basic API health endpoint.

Include a SQL Server/DbContext health check so deployment can distinguish process health from database connectivity.

The health endpoint must not expose secrets.

# 7. API Composition Root Requirements

Program.cs remains a composition root: register services, middleware and endpoint modules; do not place business rules in Program.cs.

Wire AddApplication and AddInfrastructure from their respective projects.

Enable ProblemDetails/exception handling.

Map health checks.

Do not globally mark endpoints anonymous as a shortcut. Authentication will be added in its dedicated phase; future business endpoints must comply with §2.5.

Swagger/OpenAPI may be enabled for development if already part of the project, but it is not a substitute for tests.

# 8. Spec-Driven Development Workflow

Treat this document as the implementation contract for BF-01.

Before coding, inspect the repository and identify existing files that already satisfy requirements; preserve compatible code.

Implement only requirements explicitly marked In Scope.

For each requirement, add or update automated tests first or alongside implementation.

Run restore/build/tests.

Fix failures without broadening scope.

Produce a completion report mapping each acceptance criterion to files/tests.

Do not start Master Data until BF-01 acceptance criteria pass.

# 9. Acceptance Criteria

| ID | Acceptance criterion |
| --- | --- |
| BF-AC-001 | Solution contains Domain, Application, Infrastructure and Api projects plus specified test projects. |
| BF-AC-002 | Project references enforce the dependency direction defined in §4.2. |
| BF-AC-003 | Entire solution restores and builds with zero compilation errors. |
| BF-AC-004 | Application DI registration resolves MediatR and validation pipeline dependencies. |
| BF-AC-005 | A valid MediatR request with no validation errors reaches its handler. |
| BF-AC-006 | An invalid request with a validator does not reach its handler and produces a validation failure. |
| BF-AC-007 | JTradeERPDbContext is registered as scoped and configured for SQL Server from configuration. |
| BF-AC-008 | No real database credentials or secrets are committed. |
| BF-AC-009 | API starts successfully with valid development configuration. |
| BF-AC-010 | Centralized exception handling returns ProblemDetails-style client responses and does not expose stack traces in production. |
| BF-AC-011 | Unhandled exceptions are logged through ILogger. |
| BF-AC-012 | Health endpoint reports API health; database health is represented when SQL Server is configured/reachable. |
| BF-AC-013 | Domain has no dependency on EF Core, ASP.NET Core or Infrastructure. |
| BF-AC-014 | Application has no dependency on Infrastructure or Api. |
| BF-AC-015 | No business modules/entities/endpoints listed in §3.2 are implemented as part of BF-01. |
| BF-AC-016 | No process-memory mechanism is introduced for durable ERP state. |

# 10. Required Automated Tests

| Type | Test | Purpose |
| --- | --- | --- |
| Architecture | Domain_DoesNotReference_ApplicationInfrastructureOrApi | Prevents layer inversion. |
| Architecture | Application_DoesNotReference_InfrastructureOrApi | Preserves Clean Architecture boundary. |
| Architecture | Infrastructure_DoesNotReference_Api | Keeps presentation outside infrastructure. |
| Application Unit | ValidationBehavior_WithValidRequest_CallsNext | Confirms normal CQRS execution. |
| Application Unit | ValidationBehavior_WithInvalidRequest_ThrowsValidationFailure | Confirms validators stop handler execution. |
| Application Unit | ValidationBehavior_WithNoValidators_CallsNext | Avoids requiring validators for every request. |
| Integration | HealthEndpoint_ReturnsSuccess_WhenAppHealthy | Confirms hosting/middleware wiring. |
| Integration | UnhandledException_IsConvertedToProblemDetails | Confirms centralized error handling. |
| Integration | ValidationFailure_ReturnsClientError | Confirms validation-to-HTTP behavior. |
| Integration | DbContext_IsScopedAndResolvable | Confirms DI/persistence registration. |

## 10.1 Tests Deferred to Later Specs

Do NOT write fake tests for business behavior that does not exist yet. The following belong to later feature specs: product uniqueness, VAT snapshotting, stock rowversion concurrency, idempotent posting, stock reservations, GRN weighted-average cost, permissions/JWT, audit-log persistence, number-series concurrency, and Dapper reports.

# 11. Definition of Done

All BF-AC criteria pass.

dotnet build succeeds.

dotnet test succeeds.

No prohibited business feature has been introduced.

No committed secret/credential is present.

README or developer notes contain only the minimum setup needed to run the backend and configure the database.

Implementation report lists created/modified files, tests run, and any unresolved issue without claiming completion for deferred work.

# 12. Traceability Matrix

| Foundation item | Parent source |
| --- | --- |
| Layer separation / project references | §1.5 Architectural Objectives |
| MediatR CQRS foundation | §1.1; §1.5 |
| Domain event abstraction | §1.5 |
| SQL Server / EF persistence foundation | §1.1; transactional requirements in §1.5 |
| Transaction capability | §1.5; later FR-BIL-016, FR-STK-006/007/010 |
| Stateless hosting | §1.5 horizontal scaling |
| Validation pipeline | §1.5 consistent validation |
| Authorization extension boundary | §1.5; §2.5; FR-ADM-003/004 |
| Logging / exception handling | §1.5 |
| Audit deliberately deferred | FR-ADM-007/008/009 |
| Dapper deliberately deferred | FR-RPT-008 |
| rowversion deliberately deferred to StockBalance | FR-STK-011 |

# 13. Non-Negotiable Implementation Guardrails

Do not reinterpret or expand the parent SRS.

Do not implement speculative abstractions solely because they are common in Clean Architecture.

Do not add a generic repository pattern by default.

Do not add MassTransit, Kafka, RabbitMQ, Redis, distributed cache, background jobs, or an outbox in BF-01.

Do not add business entities just to create a migration.

Do not implement JWT/Identity partially in a way that conflicts with the later Administration/Auth spec.

Do not replace SQL Server with SQLite/InMemory as the production persistence model. Test doubles may be used only where appropriate to the test type.

Do not put business logic in endpoints, middleware, Program.cs, or Infrastructure.

When the parent specification is silent, prefer the smallest reversible foundation decision and document it.