# JTradeERP
Remaining Backend Phases Specification

ADM-02 Compliance Closure • RPT-01 Reporting • REL-01 Final Reliability & SRS Verification

Final — Spec-Driven Development Artifact

# 1. Status, Authority and Purpose

This document governs the remaining backend work after BF-01, MD-01, ARP-01, INV-01, PUR-01 and BIL-01. The parent “Software Requirements & Technical Specification — Basic ERP — Billing and Stock Management” remains authoritative. This child specification does not expand the ERP scope. If a conflict exists, the parent SRS wins. Where the parent is silent, the implementation must use the smallest reversible technical choice and must not invent business policy.

Verified entry baseline reported for this phase sequence: restore succeeds; full build succeeds with 0 warnings and 0 errors; 99 tests pass, 0 fail, 0 skip (62 SQL Server integration, 34 application unit, 3 architecture). The existing Billing migration matches the EF model. This baseline must be independently re-run before new work.

# 2. Remaining Backend Phase Sequence and Hard Gates

| Gate | Phase | Purpose | Exit rule |
| --- | --- | --- | --- |
| Gate 0 | Baseline | Re-run restore/build/full tests and inspect migrations/model drift. | Do not continue on unexplained regression. |
| Gate 1 | ADM-02 | Audit and close only missing FR-ADM-001–009 behavior across existing phases. | All ADM requirements traced and tested; no invented admin scope. |
| Gate 2 | RPT-01 | Implement FR-RPT-001–008 exactly. | All report tests/acceptance criteria pass on SQL Server. |
| Gate 3 | REL-01 | Final cross-module reliability, architecture and complete SRS compliance verification. | Full SRS traceability + full regression green; backend v1 complete. |

# 3. Global Implementation Rules

Preserve Domain/Application/Infrastructure/Api dependency direction, CQRS, vertical slices, EF Core + SQL Server, MediatR, FluentValidation and existing endpoint conventions.

Do not introduce a generic repository. Do not expose EF or Domain entities directly over HTTP. Use explicit command/query/response contracts.

Authentication and authorization remain ARP-01 authoritative. Every API endpoint is authenticated unless explicitly public; every command endpoint requires its existing policy permission.

Use ICurrentUserService and the existing audit infrastructure; do not parse JWT/HttpContext inside Application handlers.

Use the dedicated SQL Server integration database. Do not replace relational tests with EF InMemory or SQLite.

Do not change appsettings.Development.json or the development database to make tests pass.

Do not add Company/Branch domain models merely because the parent mentions scope 'where configured'. Existing implemented scope remains authoritative unless a parent requirement cannot otherwise be met.

No Angular/frontend work in these phases.

Explicitly out of scope remains: batch/serial/expiry, multi-currency, general ledger, barcode, payroll/HR, manufacturing/BOM, advanced budgeting/forecasting.

# 4. Phase 8 — ADM-02 Administration & Audit Compliance Closure

ADM-02 is primarily a compliance-audit and gap-closure phase. ARP-01 and BIL-01 already implement substantial Administration behavior. Codex must first prove what already satisfies FR-ADM-001–009 and implement only genuine gaps. It must not duplicate users, roles, permissions, number series, authentication or audit subsystems.

## 4.1 Authoritative Requirements

| ID | Required behavior |
| --- | --- |
| FR-ADM-001 | Administrators manage users, roles, permissions and user status. |
| FR-ADM-002 | Passwords are never stored in plain text. |
| FR-ADM-003 | JWT authentication is supported. |
| FR-ADM-004 | Permissions are enforced through ASP.NET Core authorization policies. |
| FR-ADM-005 | Number series supports document type, prefix, next number and padding. |
| FR-ADM-006 | Number generation is concurrency-safe. |
| FR-ADM-007 | Audit create, update, post, cancel, reverse and permission changes. |
| FR-ADM-008 | Audit entry includes user, timestamp, action, entity, entity ID, old values, new values and correlation ID. |
| FR-ADM-009 | Audit records are not editable by normal users. |

## 4.2 Required Audit Workflow

1.  Map each FR-ADM requirement to the exact existing implementation, endpoint, persistence model and automated proof.

2.  Where existing implementation satisfies the requirement, preserve it and add only missing regression/acceptance coverage if necessary.

3.  Where a requirement is genuinely missing, implement the smallest compliant change using existing architecture.

4.  Verify the parent permission matrix, including Admin.Users.Manage, Admin.Roles.Manage, Admin.NumberSeries.Manage, Admin.Configuration.Manage and AuditLog.View.

5.  Verify Auditor remains read-only and normal users cannot mutate audit history.

6.  Run targeted ADM tests, then the full solution regression.

## 4.3 ADM-02 Required Tests

| ID | Type | Required proof |
| --- | --- | --- |
| ADM-T-001 | Integration | System Administrator can perform the existing authorized user-management operations; unauthorized role receives 403. |
| ADM-T-002 | Integration | Role/permission management requires Admin.Roles.Manage and permission changes produce an audit entry. |
| ADM-T-003 | Security/SQL | No persisted password/credential field contains a plain-text password; existing password hashing contract remains intact. |
| ADM-T-004 | Integration | Protected endpoint without authentication returns 401; authenticated user lacking permission returns 403. |
| ADM-T-005 | Integration | Number series exposes document type, prefix, next number and padding according to existing BIL-01 implementation. |
| ADM-T-006 | SQL Concurrency | Concurrent number allocation cannot issue duplicate numbers and advances the series consistently. |
| ADM-T-007 | Audit | Representative create/update/post/cancel/reverse operations create audit records. |
| ADM-T-008 | Audit | Audit records contain user, timestamp, action, entity, entity ID, old/new values and correlation ID where applicable. |
| ADM-T-009 | Authorization | AuditLog.View follows the authoritative role matrix; Auditor can view but cannot mutate. |
| ADM-T-010 | SQL/Authorization | No normal-user endpoint can edit/delete persisted audit history. |
| ADM-T-011 | Regression | All pre-ADM tests remain green; no duplicate auth/admin/number-series subsystem introduced. |

## 4.4 ADM-02 Acceptance Criteria

| ID | Criterion |
| --- | --- |
| ADM-AC-001 | Every FR-ADM-001–009 requirement has an implementation and executable proof. |
| ADM-AC-002 | Existing ARP-01/BIL-01 behavior is reused rather than duplicated. |
| ADM-AC-003 | Permission enforcement matches the parent matrix and Auditor remains read-only. |
| ADM-AC-004 | Number allocation remains concurrency-safe. |
| ADM-AC-005 | Audit data is complete and immutable to normal users. |
| ADM-AC-006 | Full regression passes with 0 failed and 0 skipped tests. |

# 5. Phase 9 — RPT-01 Operational Reporting

RPT-01 implements the only remaining parent business-feature module: Reports. Report queries are read-only and must use Dapper against read-optimized SQL queries or views. Reporting must not mutate transactional state or recalculate history differently from authoritative persisted data.

## 5.1 Authoritative Requirements

| ID | Required behavior |
| --- | --- |
| FR-RPT-001 | Sales Summary report. |
| FR-RPT-002 | Stock Valuation report using weighted average cost. |
| FR-RPT-003 | Customer Aging report. |
| FR-RPT-004 | Low Stock report. |
| FR-RPT-005 | Stock Movement report. |
| FR-RPT-006 | Appropriate filters for each report domain. |
| FR-RPT-007 | Pagination, sorting, and Excel or CSV export where configured. |
| FR-RPT-008 | Dapper against read-optimized SQL queries or views. |

## 5.2 Reporting Contract

| Report | Authoritative source/semantics | Minimum useful filters |
| --- | --- | --- |
| Sales Summary | Posted sales/invoice data; cancelled/reversed effects must not be counted as active sales. Use persisted transaction/tax snapshots. | Date range; customer; product where supported by existing data. |
| Stock Valuation | Current stock quantity valued using the authoritative INV-01 weighted-average cost. | Warehouse; product/category where supported. |
| Customer Aging | Outstanding posted customer invoice balances after payment allocations/reversals. | As-of date; customer. |
| Low Stock | Available quantity compared with Product.MinimumStockLevel using INV-01 balance semantics (Available = QtyOnHand - QtyReserved). | Warehouse; product/category where supported. |
| Stock Movement | Append-only stock ledger, including original and reversal entries rather than rewriting history. | Date range; warehouse; product; movement/source type where supported. |

Filter names above are implementation contracts only where the underlying completed model supports the referenced dimension. Do not invent new business entities to provide a filter. Every report must at least expose the filters necessary to make its domain practically queryable, and must preserve parent semantics.

## 5.3 API and Read-Model Rules

Create read-only report query slices under a consistent /api/reports boundary using existing endpoint conventions.

Require Reports.View for all report endpoints. Auditor has Full report-view capability but remains command/read-only overall.

Use Dapper for report data retrieval. EF Core must not become the report query implementation merely for convenience.

Use parameterized SQL only. Never concatenate user filter/sort values into SQL.

Sorting must use an explicit allow-list of supported columns/directions.

Pagination must be deterministic and return sufficient metadata for a client to navigate results.

Exports, when configured, must represent the same filtered report dataset and business semantics as the on-screen/query result. Parent permits Excel or CSV; implementing one compliant configured format is sufficient unless existing configuration requires both.

Reports are projections. They must not create/update/delete business state or write audit/stock/billing records.

## 5.4 Explicit Report Response Contracts

Use explicit response DTOs. Exact naming may follow repository conventions, but the following business meaning must be present; additional display-only fields may be added only when directly derivable from existing data.

| Report | Required result meaning |
| --- | --- |
| Sales Summary | Grouping/key appropriate to selected view plus sales subtotal/net/tax/total values derived from posted sales data. |
| Stock Valuation | Product/warehouse identity, quantity on hand, weighted-average unit cost, valuation amount. |
| Customer Aging | Customer identity, outstanding amount and aging buckets based on invoice due/aging date semantics available in the completed model. If no due-date/payment-term date exists, use the existing authoritative invoice date and document that choice; do not invent a due-date field. |
| Low Stock | Product/warehouse identity, QtyOnHand, QtyReserved, AvailableQuantity, MinimumStockLevel and shortage/reorder signal derivable from those values. |
| Stock Movement | Ledger identity/date, product, warehouse, movement direction/type, quantity, valuation/cost information available in ledger, source document identity and reversal relationship where present. |

## 5.5 RPT-01 Required Tests

| ID | Type | Required proof |
| --- | --- | --- |
| RPT-T-001 | Architecture | Reporting remains read-only and respects layer boundaries. |
| RPT-T-002 | Authorization | All report endpoints require Reports.View; unauthorized gets 403 and unauthenticated gets 401. |
| RPT-T-003 | SQL Integration | Sales Summary includes valid posted sales and handles cancelled/reversed effects consistently. |
| RPT-T-004 | SQL Integration | Sales Summary date/customer filters return only matching data. |
| RPT-T-005 | SQL Integration | Stock Valuation equals QtyOnHand × authoritative weighted-average cost for controlled fixtures. |
| RPT-T-006 | SQL Integration | Stock Valuation reflects GRN receipts, invoice issues and reversals already posted by prior phases. |
| RPT-T-007 | SQL Integration | Customer Aging outstanding equals invoice total less valid allocations and reflects payment reversal. |
| RPT-T-008 | SQL Integration | Customer Aging as-of behavior is deterministic and excludes future activity. |
| RPT-T-009 | SQL Integration | Low Stock uses Available = QtyOnHand - QtyReserved and compares against MinimumStockLevel. |
| RPT-T-010 | SQL Integration | Low Stock reflects reservation/release changes without mutating inventory. |
| RPT-T-011 | SQL Integration | Stock Movement returns append-only original and reversal ledger entries with source references. |
| RPT-T-012 | SQL Integration | Stock Movement date/warehouse/product filters are correct. |
| RPT-T-013 | Integration | Pagination is deterministic and does not duplicate/omit rows across adjacent pages for a stable dataset. |
| RPT-T-014 | Integration | Only allow-listed sort fields/directions are accepted; invalid sort input is controlled. |
| RPT-T-015 | Security | All Dapper SQL is parameterized for user-supplied filters; injection-shaped input cannot alter query semantics. |
| RPT-T-016 | Integration | Configured CSV or Excel export matches the same filters/business totals as the corresponding report query. |
| RPT-T-017 | Implementation | Report data access uses Dapper/read-optimized SQL or views, satisfying FR-RPT-008. |
| RPT-T-018 | Read-only | Executing reports/exports causes no business-table mutation. |
| RPT-T-019 | Regression | All prior-phase tests remain green. |
| RPT-T-020 | Scope | No frontend, GL, multi-currency, HR, manufacturing or other later/out-of-scope feature is introduced. |

## 5.6 RPT-01 Acceptance Criteria

| ID | Criterion |
| --- | --- |
| RPT-AC-001 | FR-RPT-001 Sales Summary implemented and tested. |
| RPT-AC-002 | FR-RPT-002 Stock Valuation uses authoritative weighted-average cost. |
| RPT-AC-003 | FR-RPT-003 Customer Aging reflects outstanding balances and reversals. |
| RPT-AC-004 | FR-RPT-004 Low Stock uses authoritative available quantity/minimum-stock semantics. |
| RPT-AC-005 | FR-RPT-005 Stock Movement preserves append-only/reversal history. |
| RPT-AC-006 | FR-RPT-006 appropriate domain filters implemented. |
| RPT-AC-007 | FR-RPT-007 pagination/sorting and configured Excel-or-CSV export implemented. |
| RPT-AC-008 | FR-RPT-008 Dapper/read-optimized SQL or views verified. |
| RPT-AC-009 | Reports.View authorization verified, including Auditor read-only access. |
| RPT-AC-010 | Full SQL Server regression passes with 0 failed/0 skipped. |

# 6. Phase 10 — REL-01 Reliability, Architecture & Final SRS Verification

REL-01 is a hardening and verification phase, not permission to invent new ERP features or unsupported service-level objectives. The parent SRS gives architectural objectives rather than numeric SLA/performance targets. Therefore REL-01 verifies the implemented system against those objectives and all functional requirements; it must not fabricate throughput, latency, uptime, backup, disaster-recovery or retention requirements.

## 6.1 Parent Architectural Objectives to Verify

Strict separation between domain, application, infrastructure and presentation layers.

Business workflows implemented through commands, queries, handlers and domain events where applicable.

Inventory posting and financial document posting are transactional.

Stateless API instances remain compatible with horizontal scaling.

Validation, authorization, audit, logging and exception handling are consistent.

## 6.2 Final SRS Traceability Audit

Create an executable traceability matrix covering every parent requirement: FR-MST-001–028, FR-BIL-001–033, FR-STK-001–015, FR-PUR-001–009, FR-ADM-001–009 and FR-RPT-001–008, plus US-BIL-001–005, US-PUR-001 and US-STK-001–002. For each item record: implementation location, endpoint/use case where applicable, automated test(s), and status. A requirement may be marked complete only with actual repository evidence.

Known parent/child interpretation already approved: Supplier has no invented active/inactive lifecycle. PUR-01 validates an existing Supplier; Product and Warehouse retain their authoritative active-state transactional restrictions.

## 6.3 Reliability Verification Areas

| Area | Required verification |
| --- | --- |
| Transactions | Forced failure proves atomic rollback for inventory and financial posting workflows. |
| Idempotency | Retry-sensitive stock, GRN, sales-order reservation, invoice and reversal flows do not double-apply effects. |
| Concurrency | Stock rowversion, number allocation, GRN/receipt limits and payment allocation remain safe under concurrent SQL Server execution. |
| Historical integrity | Append-only stock ledger/reversals, posted-document immutability, tax snapshots and audit history remain preserved. |
| Authorization | 401/403 behavior and exact permission catalog/matrix remain consistent across modules. |
| Validation/errors | FluentValidation/domain failures and unexpected errors use existing controlled ProblemDetails behavior. |
| Logging/audit | Existing logging and required audit events operate without secrets/plain-text credentials. |
| Database | All migrations apply cleanly to a fresh dedicated SQL Server test database; EF reports no unintended pending model changes. |
| Architecture | Architecture tests prevent dependency inversion violations and accidental framework/persistence leakage. |
| Statelessness | No correctness-critical per-user/per-document state is stored only in API process memory. |
| Regression | Complete solution tests pass with 0 failed and 0 skipped. |

## 6.4 REL-01 Required Tests / Verification

| ID | Type | Required proof |
| --- | --- | --- |
| REL-T-001 | Architecture | Domain/Application/Infrastructure/Api dependency rules remain valid. |
| REL-T-002 | Regression | All FR/user-story tests from every accepted phase execute in one final run. |
| REL-T-003 | SQL Transaction | Representative GRN, transfer and invoice forced-failure tests prove atomic rollback. |
| REL-T-004 | SQL Idempotency | Representative retry tests prove no duplicate stock, reservation, invoice-post or reversal effects. |
| REL-T-005 | SQL Concurrency | Concurrent stock, number-series and payment-allocation tests remain deterministic and safe. |
| REL-T-006 | Historical Integrity | Posted documents/ledger/audit/tax snapshots are not rewritten by later master-data changes. |
| REL-T-007 | Security | Representative endpoint matrix proves 401 unauthenticated / 403 unauthorized / success authorized. |
| REL-T-008 | Security | No committed real credentials or plain-text passwords; refresh/OTP/session secrets remain protected under accepted ARP-01 design. |
| REL-T-009 | Database | Migrations apply from clean database in order; resulting EF model has no unintended drift. |
| REL-T-010 | Statelessness | Review/test confirms correctness does not depend on process-local session state, supporting stateless API scaling. |
| REL-T-011 | Errors | Controlled validation/concurrency/not-found/authorization failures use consistent API error semantics. |
| REL-T-012 | Audit | Required create/update/post/cancel/reverse/permission-change events remain traceable with correlation ID. |
| REL-T-013 | Scope | No out-of-scope business module was introduced during hardening. |
| REL-T-014 | Traceability | Every parent FR and user story has evidence or a clearly identified unresolved defect; no unsupported 'complete' claim. |
| REL-T-015 | Final Gate | Restore/build succeed with 0 warnings/errors and full tests finish with 0 failed/0 skipped. |

## 6.5 REL-01 Acceptance Criteria

| ID | Criterion |
| --- | --- |
| REL-AC-001 | Complete parent FR/user-story traceability matrix exists and has no unexplained gap. |
| REL-AC-002 | All transactional, idempotency and concurrency guarantees required by the parent remain green on SQL Server. |
| REL-AC-003 | Authorization/audit/error-handling architecture is consistent across modules. |
| REL-AC-004 | Fresh-database migration verification succeeds and EF model is synchronized. |
| REL-AC-005 | No out-of-scope functionality or invented business policy is added. |
| REL-AC-006 | Full build has 0 warnings/errors and full test suite has 0 failed/0 skipped. |
| REL-AC-007 | Only after all above pass may the backend be declared SRS-complete for the defined initial release. |

# 7. Sequential Spec-Driven Development Workflow

1.  Read the parent SRS completely, then re-read all accepted child specs relevant to the current gate.

2.  Establish the executable baseline before modifying code.

3.  Create a requirement → implementation → test map before coding each phase.

4.  Implement only the current phase; do not begin the next phase while any current acceptance criterion is unresolved.

5.  Run focused tests during implementation.

6.  Run real SQL Server integration/concurrency tests where relational behavior matters.

7.  Inspect generated migrations before applying them to the dedicated test database.

8.  Run full regression at each phase gate.

9.  Re-read the current specification and audit every requirement/test/acceptance criterion against repository evidence.

10.  Proceed automatically to the next phase only after the gate is fully satisfied.

# 8. Stop Conditions and Blockers

Compiler errors, failing tests, migration defects, SQL concurrency defects, slow test runs and implementation difficulty are not specification blockers; fix them. Stop only when an authoritative requirement is contradictory or requires a business decision not defined by the parent/accepted child specifications. Do not resolve such a conflict by inventing behavior. Report the exact conflicting clauses and the smallest decision required.

# 9. Final Definition of Done

ADM-02 complete: FR-ADM-001–009 individually traced, verified and any genuine gaps closed.

RPT-01 complete: FR-RPT-001–008 implemented with Dapper/read-optimized SQL or views and all five reports operational.

REL-01 complete: every parent FR and user story has implementation/test evidence and all reliability/architecture objectives are verified.

Full restore/build succeeds with 0 warnings and 0 errors.

Full solution tests pass with 0 failed and 0 skipped.

Dedicated SQL Server integration database used for relational proof.

EF model and migrations are synchronized; development database/configuration remain untouched by test execution.

No Reports-adjacent frontend or parent-out-of-scope ERP modules are introduced.

Backend may then be declared complete for the parent SRS initial-release scope.

# 10. Traceability Summary

| Parent source | Phase |
| --- | --- |
| FR-ADM-001–009 | ADM-02 |
| FR-RPT-001–008 | RPT-01 |
| All FR-MST/BIL/STK/PUR/ADM/RPT + US-BIL/PUR/STK | REL-01 final verification |
| Architectural Objectives §1.5 | REL-01 |
| Out-of-Scope §1.4 | All phases — scope guard |